# Planning Logic – FlightFinder

### Definitions

- Sprint – A fixed period during which the team completes a set of tasks.

- Epic – A large feature divided into smaller user stories.

- Story – A small task within an epic.

- Story Point – Effort estimation (Fibonacci: 1, 2, 3, 5).

1 – Very Easy
2 – Normal
3 – Moderate
5 – Difficult

# Sprint 1

## User Authentication (Epic 1)

- User Registration (USN1) – 2

- Email Confirmation (USN2) – 2

- User Login (USN3) – 2

- Forgot Password (USN4) – 3

## Flight Search (Epic 2)

- Search by Source & Destination (USN5) – 3

- Filter by Price & Airline (USN6) – 3

- Display Flight Details (USN7) – 3

### Total Story Points in Sprint 1

2 + 2 + 2 + 3 + 3 + 3 + 3 = 18

# Sprint 2

## Flight Booking (Epic 3)

- Select Flight (USN8) – 2

- Enter Passenger Details (USN9) – 3

- Booking Confirmation Logic (USN10) – 3

## Payment Integration (Epic 4)

- Payment Gateway Integration (USN11) – 5

- Payment Success / Failure Handling (USN12) – 3

## Booking Management (Epic 5)

- View Booking History (USN13) – 2

- Cancel Booking (USN14) – 3

### Total Story Points in Sprint 2

2 + 3 + 3 + 5 + 3 + 2 + 3 = 21

# Total Story Points

Sprint 1 = 18
Sprint 2 = 21

Total Story Points = 18 + 21 = 39

Number of Sprints = 2

# Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 39 / 2

Velocity = 19.5 ≈ 20 Story Points per Sprint

Final Statement

team’s velocity is approximately 20 Story Points per Sprint for the FlightFinder project.